V1.0.0.0 2025.11.14									Author: Rajesh Christopher

Project Proposal Auto Purchasing of Repair Parts

ASYS Automatic Systems Co. Ltd.

# Summary:

This document describes the proposal for Auto Purchasing of Repair Parts. The manual describes the functionality of the material picking list automation tool and follows its version history.

# Document history:

| Maintainer: | Date: | Version: | Comments: |
| --- | --- | --- | --- |
| Rajesh Christopher | 2025.11.14 | 1.0.0.0 | First draft |

| Document name: | Document version: |
| --- | --- |
| ProjectProposal_AutoPurchasingOfRepairParts_v1.0.0.0.doc | 1.0.0.0 |

- Contents

Summary:	2

Document history:	3

1	Project Overview	5

2	Background and Current Situation	5

3	Goals and Objectives	5

3.1     Project Goal	5

3.2     Project Objectives	5

4	Project Scope and Deliverables	7

4.1     Expected Deliverables	7

4.2     In-Scope	7

5	Project Scope and Deliverables	7

6      Timeline and Milestones	8

Project Overview

Due to the requirement of selecting multiple robot repair parts from the purchasing department, we aim to build a software tool that standardizes the format of material picking list.

Background and Current Situation

We encountered a situation where we need to search and select repair parts manually from an inventory of thousands of parts, which makes the process time-consuming and error prone. The lack of a standardized picking-list format further creates inconsistencies, so we aimed to develop a more efficient and structured approach to part selection and list preparation.

Goals and Objectives

Project Goal

      - To reduce the inconvenience for purchasing department by implementing a standardized material picking list format.

      - Develop an interactive GUI that simplifies part-number selection and minimizes time spent navigating inventories.

Project Objectives

To obtain the standardized material picking list, we need to complete following stages:

- Map each matrix data fields to the corresponding inventory parts.

This involves identifying relationships between the data fields in each robot matrix and the existing inventory system to ensure accurate and reliable part matching.

- Develop a GUI that supports automatic and manual part selection.

The interface should allow users to select a top-level entry in the robot matrix so that the corresponding inventory parts are added automatically and also provide an option to directly enter material part numbers in the GUI and add them to the list.

- Implement sorting of repair parts based on storage location.

The system will organize and display repair parts according to their storage locations to improve efficiency and speed up retrieval.

- Display the standardized material picking list.

The selected parts will be shown in a unified, consistent format inside the interface, allowing users to review the complete picking list within the system.

- Output the final material picking list as an excel.

The system will export the generated picking list into a structured Excel format suitable for further processing or submission.

Start

Contact responsible team to obtain mapping rules and relationships between robot matrix fields and inventory parts

Load robot matrix data and inventory database

Apply mapping rules to link matrix fields to inventory parts

User chooses part selection method

Automatic Selection: - Top level matrix entry is selected  Auto add mapped parts

Manual Selection: - User enters part number or searches

Compile or display selected parts list

Sort parts by storage location

Display standardized material picking list

End

Picture3.2 Process Diagram of Auto Purchasing of Repair Parts

Project Scope and Deliverables

Expected Deliverables

1. Matrix-Inventory Relationship Specification.

2. GUI Application.

In-Scope

      - MS Excel.

      - QtCreator.

      - MS Teams.

      - InstallForge.

Project Plan and Key Activities

| Task | Description | Estimated Effort |
| --- | --- | --- |
| Requirement Clarification | Contact responsible team to obtain mapping rules and understand relationships between robot matrix fields and inventory parts. | 32 hours |
| Matrix-Inventory Mapping Design | Analysing the robot matrix and planning how fields map to inventory parts. | 40 hours |
| Backend Development | Implement data loading, mapping logic, auto/manual selection logic, and sorting by storage location. | 48 hours |
| GUI Development | Build Qt GUI for automatic/manual part selection and list display. | 40 hours |
| UI Optimization and Testing | Test all flows, fix bugs, refine layout, make it user-friendly. | 40 hours |

Timeline and Milestones

| Phase | Duration | Milestone |
| --- | --- | --- |
| 1. Requirement Clarification | Week 1 | XX completed |
| 2. Matrix-Inventory Mapping Design | Week 2 |  |
| 3. Backend Development | Week 3 |  |
| 4. GUI Development | Week 4 |  |
| 5. UI Optimization and Testing | Week 5 |  |